LOOGOOTEE MFG. — TRAINING SIMULATION CMMS Integration Strategy MaintainX Implementation & Upgrade Plan Prepared by: Jeremy Field · Senior Automation Technician April 2026 · Training Simulation — Not for Distribution

1.  Introduction

This document outlines the MaintainX Computerized Maintenance Management System (CMMS) rollout strategy for the Loogootee Mfg. Training Simulation. The strategy is aligned with the six-phase development plan of the 42U Multi-Platform Training Rack and is intentionally cost-optimized to support a realistic, scalable, and affordable CMMS deployment. The goal is to demonstrate a complete maintenance digitalization workflow, including predictive maintenance and automated work-order generation.

The MaintainX integration supports three primary objectives:

- Establishing a structured maintenance workflow for the simulated two-site manufacturing operation.

- Demonstrating predictive maintenance capability driven by IIoT sensor data.

- Showcasing automated work-order generation using the MaintainX API.

2.  MaintainX Subscription Strategy

2.1  Cost-Optimized Approach

| Phase | Tier | Rationale |
| --- | --- | --- |
| Phases 1–4 | Free or Essential ($0–$20/mo) | Build all structure, assets, procedures, and manual work orders without incurring Premium costs. |
| Phase 5 | Premium ($65–$75/mo) | Unlock API access, automation, and Copilot integration for predictive maintenance workflows. |
| Phase 6 | Premium optional | Maintain automation for remote demos or downgrade after Phase 5 if automation is no longer required. |

2.2  Upgrade Behavior

Upgrading from Free/Essential to Premium does not delete or lock any existing work orders, alter the asset hierarchy, or restrict editing of historical data. It simply unlocks additional capabilities (API, automations, Copilot) and allows retroactive attachment of historian screenshots, logs, and sensor data. It is safe and cost-effective to build the entire CMMS foundation before upgrading.

3.  MaintainX Rollout Mapped to Rack Development Phases

The following phases map MaintainX activities directly to the six phases of the rack build.

| Phase 1 Controllers Programmed Simulation Running Tier: Free or Essential | Objectives | - Establish CMMS foundation. - Begin documenting commissioning work. |
| --- | --- | --- |
|  | Activities | - Create MaintainX organization for Loogootee Mfg. - Build full ISA-95 aligned asset hierarchy. - Create manual work orders for commissioning tasks. - Develop procedures and checklists for installation and setup. - Begin logging maintenance notes for each simulated machine. |
|  | Outcome | A complete CMMS structure ready for future automation. |

| Phase 2 Dashboard & Historian Operational Tier: Free or Essential | Objectives | - Connect maintenance documentation to production data. - Prepare for condition-based workflows. |
| --- | --- | --- |
|  | Activities | - Add PM templates for simulated machines. - Create investigative work-order templates. - Document shift-based maintenance tasks. - Attach Grafana screenshots or trend descriptions to work orders. |
|  | Outcome | A realistic maintenance workflow tied to production visibility. |

| Phase 3 OT Rack / IIoT Rack Split Tier: Free or Essential | Objectives | - Reflect physical architecture changes in CMMS. - Maintain documentation continuity. |
| --- | --- | --- |
|  | Activities | - Update asset hierarchy to reflect rack separation. - Add rack-level assets for realism. - Document the rack split as a maintenance event. - Add procedures for rack reconfiguration. |
|  | Outcome | CMMS structure mirrors the physical and architectural separation of OT and IIoT layers. |

| Phase 4 IO-Link Smart Sensors Added Tier: Free or Essential | Objectives | - Introduce condition-based maintenance concepts. - Prepare for predictive maintenance. |
| --- | --- | --- |
|  | Activities | - Add IO-Link sensors as assets or subcomponents. - Create condition-based maintenance templates. - Document baseline readings manually. - Define threshold values for future automation. |
|  | Outcome | A complete sensor-driven maintenance foundation ready for API integration. |

| Phase 5 CMMS Integration & Predictive Maintenance Tier: Premium — Required | Objectives | - Demonstrate automated work-order generation. - Implement predictive maintenance workflow. |
| --- | --- | --- |
|  | Activities | - Upgrade to Premium to unlock API access. - Build Node-RED → MaintainX automation flows. - Trigger work orders based on IO-Link sensor thresholds. - Use Copilot to generate procedures and documentation. - Demonstrate technician notification workflow. |
|  | Outcome | A fully automated, end-to-end predictive maintenance system driven by real sensor data. |

| Phase 6 Remote Access & Multi-Site Demo Tier: Premium — Optional | Objectives | - Demonstrate remote CMMS workflows. - Showcase multi-site visibility. |
| --- | --- | --- |
|  | Activities | - Demonstrate remote work-order creation and notifications. - Document remote troubleshooting procedures. - Optionally integrate webcam snapshots into work orders. |
|  | Outcome | A complete remote-monitoring and maintenance-management demonstration. |

4.  Post-Demo Subscription Strategy

After completing Phase 5 (and optionally Phase 6), two options are available:

| Option | Description |
| --- | --- |
| Option A — Downgrade to Essential or Free | All assets, work orders, and procedures remain intact. Automation is disabled but documentation is preserved. No data loss. |
| Option B — Maintain Premium | Keep automated workflows active. Continue building advanced demos. Maintain Copilot integration. |

5.  Summary

This MaintainX rollout strategy provides a realistic, cost-effective, and professionally structured CMMS deployment aligned with the phased development of the 42U Multi-Platform Training Rack. By leveraging lower tiers during foundational phases and upgrading only when automation is required, the project demonstrates both technical capability and practical budget awareness — a combination directly applicable to real industrial modernization projects.

| DOCUMENT INFORMATION |  |
| --- | --- |
| Document Title | CMMS Integration Strategy — MaintainX Implementation & Upgrade Plan |
| Project | Loogootee Manufacturing Training Simulation |
| Prepared By | Jeremy Field — Senior Automation Technician |
| Date | April 2026 |
| Status | Training Simulation — Not for Distribution |
| Repository | github.com/JeremySField/loogootee-mfg-training-simulation |
| Related Documents | Rack Phase Development Plan / IO-Link Pump Module Implementation Concept / IIoT Stack Architecture |

Loogootee Mfg., Inc.  ·  Training Simulation — Not for Distribution