Lippitt-Knoster Model

for Managing Large-Scale Digital Transformation

Applied to IIoT Integration & Brownfield Manufacturing Modernization

# Overview

The Lippitt-Knoster Model was developed by Mary Lippitt (1987) and extended by Timothy Knoster (1991) as a practical framework for understanding why large-scale organizational change efforts succeed or fail. The model identifies seven interdependent elements that must all be present for change to result in sustained success. When any single element is missing, the outcome is predictable — and predictably bad.

Jeff Winter's adaptation reframes these elements specifically for digital transformation initiatives, renaming and recontextualizing them for the operational and strategic realities of industrial modernization. This document applies that adaptation to IIoT integration projects and brownfield manufacturing environments.

The model is not a sequential checklist. It is a simultaneous diagnostic — all seven elements must be actively present and maintained throughout the initiative. Weakness in any one area creates a specific failure mode that stalls or derails the project.

# The Framework at a Glance

Each row shows what happens when a single element is missing from an otherwise complete initiative.

| Main Components of Successful Digital Transformation Initiatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vision | + | Strategy | + | Objectives | + | Capabilities | + | Architecture | + | Roadmap | + | Projects & Programs | = | Success |
| Vision ✕ | + | Strategy | + | Objectives | + | Capabilities | + | Architecture | + | Roadmap | + | Projects & Programs | = | Aimless Efforts |
| Vision | + | Strategy ✕ | + | Objectives | + | Capabilities | + | Architecture | + | Roadmap | + | Projects & Programs | = | Haphazard Implementation |
| Vision | + | Strategy | + | Objectives ✕ | + | Capabilities | + | Architecture | + | Roadmap | + | Projects & Programs | = | Ambiguous Outcomes |
| Vision | + | Strategy | + | Objectives | + | Capabilities ✕ | + | Architecture | + | Roadmap | + | Projects & Programs | = | Underdeveloped Execution |
| Vision | + | Strategy | + | Objectives | + | Capabilities | + | Architecture ✕ | + | Roadmap | + | Projects & Programs | = | Fragmented Systems |
| Vision | + | Strategy | + | Objectives | + | Capabilities | + | Architecture | + | Roadmap ✕ | + | Projects & Programs | = | Pilot Purgatory |
| Vision | + | Strategy | + | Objectives | + | Capabilities | + | Architecture | + | Roadmap | + | Projects & Programs ✕ | = | Stuck in Theory |

Adaptation of the Lippitt-Knoster Model for Managing Complex Change, 1987 (Knoster, 1991) — Digital transformation framing: Jeff Winter.

# The Seven Elements

The following sections describe each element in depth: what it means in an IIoT or brownfield modernization context, what failure looks like when it is missing, and practical methods for building and sustaining it.

| Vision | What it is Vision is the shared, compelling picture of why the transformation is happening and what success looks like from every stakeholder's perspective. It answers: Where are we going, and why does it matter? In an IIoT context, vision is not a technology roadmap — it is a statement of operational and business outcomes. 'We will have real-time visibility into every production line, enabling predictive maintenance and eliminating unplanned downtime' is a vision. 'We are deploying MQTT and a SCADA upgrade' is not. Without it: Aimless Efforts Teams work hard but in divergent directions. Individual projects are completed but don't connect. Nobody can explain what done looks like. Engineers instrument one line; IT deploys a historian that doesn't connect to it. Capital is spent and nothing changes operationally. Methods - Conduct a Value Stream Mapping (VSM) session to identify where visibility, latency, and manual decisions are the biggest operational pain points. - Develop a one-page Vision Statement co-authored by operations leadership, engineering, and IT — not written by a vendor. - Define success in measurable operational terms: OEE improvement targets, MTTR reduction goals, data latency thresholds. - Reference ISA-95 Levels 0–4 to anchor conversations about what each level of the architecture will enable. - Conduct periodic Vision Check-ins at project milestones to ensure it remains relevant and understood. |
| --- | --- |

| Strategy | What it is Strategy is the plan for how the vision will be achieved — the sequence, priorities, resource allocation, and governance model that turns the vision into reality. In a brownfield environment, strategy must account for legacy constraints: aging PLCs, proprietary protocols, limited network infrastructure, and the reality that production cannot stop. A good strategy is phased, risk-aware, and built on what is actually in the plant today. Without it: Haphazard Implementation Projects start wherever enthusiasm exists, not where value or sequencing logic dictates. Architectural decisions are made inconsistently across sites or time periods. A historian is deployed before edge infrastructure exists to feed it. A SCADA upgrade is purchased before data governance standards are defined. Methods - Define a phased architecture roadmap aligned with ISA-95 and the Unified Namespace (UNS) concept: instrument → edge → broker → historian → analytics. - Conduct a Plant Asset Inventory to document every PLC, HMI, drive, and sensor — including protocol, age, and network capability. - Apply Risk-Stratified Prioritization: sequence deployments by production criticality, protocol complexity, and data value. - Establish governance structures: who owns the data model, who approves tag naming standards, who controls MQTT broker access. - Use a brownfield integration pattern: data extraction at the edge (Ignition Edge, Node-RED, groov EPIC) before touching control layer logic. - Define a Minimal Viable Architecture (MVA) — the smallest deployment that proves the concept and builds organizational confidence. |
| --- | --- |

| Objectives | What it is Objectives are the specific, measurable milestones that demonstrate progress toward the vision. They break the strategy into trackable deliverables with defined owners and timeframes. Objectives make accountability real. Without them, it is impossible to know whether the initiative is on track or drifting. Without it: Ambiguous Outcomes The team is busy but it is unclear whether meaningful progress is being made. Milestones are vague ('get more data' rather than 'publish OEE to UNS by Q2'). Stakeholders have different mental models of what success at each stage means. No clear criteria exist for deciding whether a pilot has succeeded. Methods - Write SMART Objectives at each project phase: Specific, Measurable, Achievable, Relevant, Time-bound. - Example: 'By end of Q3, all four assembly stations will publish Sparkplug B payloads to the MQTT broker with less than 500ms latency and 99.5% uptime.' - Use a Milestone Matrix that maps each objective to its owner, dependency chain, and acceptance criteria. - Implement a KPI Dashboard (Grafana, Ignition) visible to both operations and engineering so progress is measurable in operational terms, not just technical ones. - Define Go/No-Go criteria for each phase gate before the phase begins, not after. - Conduct monthly objective reviews that include plant operations — not just the integration team. |
| --- | --- |

| Capabilities | What it is Capabilities encompass the technical skills, tools, organizational knowledge, and vendor partnerships required to execute the strategy. In IIoT integration, this means both the OT knowledge to safely work with control systems and the IT/IIoT knowledge to design, deploy, and maintain data infrastructure. The capability gap between these two worlds is one of the most common failure points in brownfield modernization. Without it: Underdeveloped Execution The vision and strategy are clear, but the team cannot build what is needed. IT teams don't understand PLC data structures or network segmentation in OT environments. Controls engineers don't know how to configure MQTT or design a data model. Vendors are engaged but cannot bridge the OT/IT gap themselves. Projects stall or are implemented incorrectly. Methods - Conduct a Capability Gap Assessment across three domains: OT/controls, IIoT/networking, and data/analytics. - Invest in structured training: MQTT certifications (HiveMQ Associate, Sparkplug B spec), Ignition Core/Build certification, Node-RED developer training. - Build a hands-on training environment (multi-PLC rack, edge devices, IIoT server stack) that mirrors production architecture without production risk. - Identify and develop internal OT/IT Integration Specialists — people who speak both languages fluently — as the organizational bridge. - Establish relationships with integration partners who have brownfield manufacturing experience, not just general IT consulting experience. - Create internal documentation libraries: tag naming standards, network architecture diagrams, protocol configuration guides, commissioning checklists. |
| --- | --- |

| Architecture | What it is Architecture is the technical design that defines how systems connect, how data flows, and how the infrastructure will scale and evolve over time. In an IIoT context, architecture decisions made early have long-term consequences. The choice between proprietary and open protocols, the selection of broker and historian platforms, the network segmentation approach, and the data modeling standards all determine whether the system can grow or becomes a dead end. Without it: Fragmented Systems Multiple disconnected data islands that cannot share information. Each machine or line has its own historian in a proprietary format. A new analytics tool cannot access data from legacy systems. Protocol proliferation means every integration is custom and brittle. The architecture cannot accommodate new equipment or sites without rework. Methods - Design to the Unified Namespace (UNS) principle: a single, structured, real-time data fabric that all systems publish to and subscribe from, using MQTT/Sparkplug B. - Apply ISA-95 Layer hierarchy: Level 0–1 (field/control), Level 2 (SCADA/HMI), Level 3 (MES/historian), Level 4 (ERP/analytics). - Implement network segmentation (Purdue Model or ISA/IEC 62443 zones) to protect control systems while enabling data flow. - Standardize on open, vendor-neutral protocols: MQTT 3.1.1/5.0 for transport, Sparkplug B for payload structure, OPC-UA for equipment with native support. - Define a canonical data model and enforce ISA-95 Snake_Case (or chosen convention) tag naming across all platforms from day one. - Design for observability: every node in the architecture should publish health metrics alongside process data. - Select a SCADA/MES platform (Ignition preferred for its scalability and licensing model) that can serve as the integration backbone. |
| --- | --- |

| Roadmap | What it is The roadmap is the time-sequenced plan that shows when each element of the strategy will be executed, what resources are required at each stage, and how the initiative will evolve from its current state to the target state. In a brownfield plant, the roadmap must respect production realities: maintenance windows, seasonal demand cycles, capital budget cycles, and the risk tolerance of operations leadership. Without it: Pilot Purgatory The organization runs endless pilots that never scale. A proof-of-concept works on one line but there is no plan or commitment to expand it. Enthusiasm fades between pilots. Budget cycles come and go without a funded, sequenced plan. The organization is perpetually 'evaluating' rather than deploying. This is one of the most common failure modes in industrial IIoT. Methods - Build a 3-Horizon Roadmap: Horizon 1 (now–12 months, foundational infrastructure), Horizon 2 (12–36 months, capability expansion), Horizon 3 (36+ months, advanced analytics and AI integration). - Sequence deployments using a 'land and expand' strategy: prove the pattern on one line, productize it, then replicate across remaining lines and sites. - Identify and schedule around production constraints: coordinate deployments with planned shutdowns, model changeovers, and maintenance windows. - Build the business case with ROI models at each horizon: cost avoidance from predictive maintenance, labor efficiency gains, scrap reduction, quality improvement. - Establish a Steering Committee that meets quarterly to review roadmap progress, adjust priorities, and maintain executive sponsorship. - Define explicit 'exit criteria' for pilots before starting them: what specific evidence will trigger the scale decision. |
| --- | --- |

| Projects & Programs | What it is Projects and Programs are the formal execution structures — funded initiatives with defined scope, resources, timelines, and accountable owners — that translate the roadmap into deployed systems. Without structured execution, even excellent plans and architectures remain unrealized. In manufacturing environments, program management must bridge engineering project discipline with the operational realities of the plant floor. Without it: Stuck in Theory The strategy and architecture exist only in PowerPoints and conversations. There are no funded projects, no assigned engineers, no project plans, and no accountable owners. Every conversation ends with 'we should do this' but nothing is ever scoped, approved, or started. Leadership energy is consumed by planning and re-planning rather than building. Methods - Define each initiative as a formal project with a Project Charter: scope, deliverables, budget, timeline, owner, and success criteria. - Apply structured project management (PMBOK or lightweight Agile/Scrum adapted for OT): sprint planning, backlog management, and regular retrospectives. - Assign a dedicated integration resource (internal OT/IT Integration Specialist or embedded contractor) rather than relying on people with the initiative as a side responsibility. - Use a stage-gate process: Discovery → Design → Pilot → Validate → Scale. Each gate requires formal sign-off before resources are committed to the next stage. - Track program health with a standardized status format: RAG (Red/Amber/Green) by objective, reported at the Steering Committee cadence. - Establish a lessons-learned process after each deployment so that patterns and mistakes are captured and institutionalized before the next project begins. |
| --- | --- |

# Failure Mode Reference

Use this table as a rapid diagnostic when a project is stalling or trending toward failure. Identify which symptom most closely matches what you are observing, trace it to the missing element, and focus remediation there.

| Missing Element | Consequence | What You'll See on the Plant Floor |
| --- | --- | --- |
| Vision | Aimless Efforts | Teams are busy but progress is incoherent. No shared definition of success. Competing priorities cancel each other out. |
| Strategy | Haphazard Implementation | Projects start wherever enthusiasm exists. Architectural inconsistency. Early decisions create technical debt that blocks later phases. |
| Objectives | Ambiguous Outcomes | It is impossible to know whether the initiative is succeeding. Pilots run indefinitely. Stakeholders disagree on what 'done' means. |
| Capabilities | Underdeveloped Execution | The team cannot build what is needed. OT/IT gaps produce incorrect implementations. Vendor dependency without internal knowledge transfer. |
| Architecture | Fragmented Systems | Data silos multiply. Each integration is custom. New tools cannot access legacy data. The system cannot scale or adapt. |
| Roadmap | Pilot Purgatory | Successful pilots never scale. No committed expansion plan. Enthusiasm cycles without deployment cycles. Perpetual evaluation mode. |
| Projects & Programs | Stuck in Theory | Excellent plans exist only on paper. No funded, owned, scoped initiatives. Energy consumed by re-planning rather than building. |

# Using This Model in Practice

## As a Project Kickoff Tool

At the start of any IIoT integration or brownfield modernization initiative, score each of the seven elements from 1–5:

| Score | Level | Criteria |
| --- | --- | --- |
| 1 | Absent | Element does not exist. No shared understanding, no artifacts, no owner. |
| 2 | Emerging | Awareness exists but no formal definition. Discussed but not documented or agreed. |
| 3 | Defined | Element is documented and agreed upon but not yet operationalized or tested. |
| 4 | Active | Element is in place and actively being used to guide decisions and track progress. |
| 5 | Embedded | Element is institutionalized. Reviewed regularly, updated as conditions change, drives all project decisions. |

Any element scoring 1 or 2 represents a critical gap that will produce its associated failure mode unless addressed before or alongside the technical work. Do not proceed to deployment phases with unresolved critical gaps.

## As an Ongoing Governance Tool

Re-score all seven elements at each project phase gate and at the quarterly Steering Committee review. Element scores change — a Vision that was clear at kickoff can erode after leadership changes or after the first major technical setback. Strategy that was sound at the start may need revision when new constraints emerge from the plant floor. The model is a living diagnostic, not a one-time assessment.

## As a Stakeholder Communication Tool

The diagram is deliberately simple enough to present to operations leadership, plant managers, and executives without technical background. Use it to explain why the initiative needs investment in multiple dimensions simultaneously — not just technology, but also training, governance, and planning. It reframes budget requests: 'We need funding for capability development' becomes 'Without Capabilities, we will deliver Underdeveloped Execution — here is the model that shows why.'

# Brownfield-Specific Considerations

Brownfield IIoT integration carries unique risk factors that amplify each failure mode. These considerations should be explicitly addressed in each element of the model.

### Legacy Protocol Risk

Brownfield environments contain decades of proprietary protocols — Allen-Bradley DF1, Modbus RTU, Profibus, OPC Classic — that require protocol-specific expertise and often purpose-built edge translation. The Capabilities element must account for this explicitly. A strategy that assumes native MQTT support from 20-year-old PLCs will fail in execution.

### Production Continuity Constraint

Any integration that touches a live production network carries risk. The Strategy and Roadmap elements must build in risk mitigation: read-only data extraction architectures, tested rollback procedures, and changes scheduled during production downtime windows. The Architecture element should enforce a hard boundary between data extraction and control logic.

### Change Management at the Operator Level

IIoT projects often fail at the human layer, not the technical layer. Operators who have worked without digital visibility for years may distrust new dashboards or resist changes to established workflows. The Vision element must address what is in it for the operator — not just leadership. The Capabilities element should include operator training, not just engineering training.

### Data Quality and Context

Raw data from legacy PLCs is often not self-describing. Tag names may be cryptic, engineering units may be absent, and context required to make data useful may exist only in the heads of experienced operators. The Architecture element must include a data contextualization layer — the process of mapping raw PLC addresses to meaningful, standardized UNS topic structures — as a first-class deliverable, not an afterthought.

References & Further Reading

Lippitt, M. (1987). The Managing Complex Change Model. Enterprise Management Ltd.

Knoster, T. (1991). Presentation at TASH Conference. Washington D.C.

Winter, J. Digital Transformation adaptation of the Lippitt-Knoster Model. jeffwinter.io

Walker Reynolds, 4.0 Solutions — Unified Namespace architecture and IIoT design principles.

ISA-95: Enterprise-Control System Integration standard. International Society of Automation.

ISA/IEC 62443: Security for Industrial Automation and Control Systems.

MQTT 3.1.1 Specification / OASIS Standard. Sparkplug B Specification. Eclipse Foundation.

Wayne Welk, wawelk.org — PLC-to-IIoT bridge patterns and brownfield integration methods.